Dear [Client Name],

Thank you for the opportunity to submit our proposal for your website development project. Based on our understanding of your requirements, we are pleased to present a detailed quotation outlining the scope, deliverables, timeline, and cost structure.

### 1. Project Overview

Development of a modern, responsive, and scalable website designed to align with your brand identity and business objectives. The website will be optimized for performance, SEO, and user experience.

### 2. Scope of Work

#### 2.1 UI/UX Design

- Custom homepage and inner page designs

- Mobile-first responsive design

- Wireframing and prototyping

- Up to 2 revision cycles

#### 2.2 Frontend Development

- Pixel-perfect HTML/CSS/JS implementation

- Cross-browser compatibility (Chrome, Safari, Edge)

- Responsive across devices (mobile, tablet, desktop)

- Basic animations and interactions

#### 2.3 Backend Development

- CMS integration (custom / WordPress / headless, as required)

- Dynamic content management (pages, blogs, etc.)

- Admin dashboard for content updates

- Form handling (contact, lead capture)

#### 2.4 Features Included

- Contact forms with email notifications

- Blog/news section

- SEO-ready structure (meta tags, schema basics)

- Google Analytics integration

- Security best practices (SSL readiness, input validation)

#### 2.5 Testing & Deployment

- QA testing across devices and browsers

- Performance optimization

- Deployment to live server

- Basic post-launch support

### 3. Deliverables

- Fully functional website

- Source code access

- Admin panel access (if applicable)

- Documentation for basic usage

### 4. Timeline

| Phase | Duration |
| --- | --- |
| Design | 7–10 days |
| Development | 15–20 days |
| Testing & Deployment | 5–7 days |
| Total Estimated Time | 4–6 weeks |

### 5. Pricing Breakdown

| Component | Cost (INR) |
| --- | --- |
| UI/UX Design | ₹25,000 |
| Frontend Development | ₹30,000 |
| Backend Development | ₹35,000 |
| CMS Integration | ₹15,000 |
| Testing & Deployment | ₹10,000 |
| Total Project Cost | ₹1,15,000 |

### 6. Payment Terms

- 40% advance (project initiation)

- 30% upon design approval

- 30% upon project completion before deployment

### 7. Optional Add-ons (Not Included)

- Advanced SEO setup – ₹15,000+

- E-commerce functionality – ₹40,000+

- Custom integrations (APIs, CRM, etc.) – based on scope

- Ongoing maintenance – ₹5,000/month

### 8. Support & Maintenance

- 15 days of free post-launch support

- Ongoing support available under maintenance plan

### 9. Assumptions

- Content (text, images, branding assets) will be provided by the client

- Hosting and domain are not included (can be assisted separately)

- Any scope changes may affect timeline and cost

We are confident in delivering a high-quality solution that meets your expectations and business goals. Please feel free to reach out for any clarifications or modifications to this proposal.

Looking forward to your confirmation.

Warm regards,
[Your Name]
[Your Company Name]
[Contact Information]